FY2021 (7/1/20 – 6/30/21) Annual Work Plan

#### Grays Harbor Conservation District

For More Information Contact: Mike Nordin, 360-208-4451, plutroll@willapabay.org

- Mission of the Grays Harbor Conservation District To sustain and enhance the quality of and preservation of natural resources while providing for their use by current and future citizens of Grays Harbor County through locally led conservation practices.

Natural Resource Priorities

- Water Quality

- Improve the water quality in the Grayland Ditch so that it is removed from the 303(d) list.

- Work to reduce the water bodies on the 303(d) list.

- Design and plan of action on the outfall for the Cosmo Specialty Fibers mill.

- In partnership with the county.

- Implement an ambient water quality monitoring program.

- Immediately start working with partners to develop an oil spill prevention plan.

- Immediately work on implementation practices developed by the ocean acidification blue ribbon panel recommendations.

- Develop and implement a program on storm water management practices for landowners.

- Reduction in TMDL listings within the WRIA’s #22, 23, and 24

- Eliminate pesticide contaminant of surface water from applications

- Continue to provide technical assistance to cranberry producers to install BMP to reduce pesticides in surface waters

- Stream Restoration

- Fish Passage and instream habitat

- Riparian Restoration

- Agricultural, Forestry and aquaculture land

    - Promote and maintain long term forest health and productivity on non-industrial private forest land.

    - Improve water quality on forest land by addressing potential erosion and sediment delivery issues.

    - Develop a program for small-size livestock operations that is capable of serving 10 landowners per year.

    - Immediately be engaged in the development of a VSP plan.

    - Write farm plans.

    - Complete Phase 2 of the sediment study for Grays Harbor.

    - Increase the number of acres available for shellfish farming.

- Assist in upgrading shellfish grounds.

- Soil Quality

- By 2020 develop a program to educate landowners on best practices to maintain soil quality.

- District will work to increase soil quality in Grays Harbor Conservation District.

- Vegetation management

- Work to control of knotweed in the Wynoochee, Hoquiam, Williams, and Rock Creek.

- In cooperation with partners, develop a strategy and education plan for managing invasive plant species

- Work to complete a joint operation with Grays Harbor Noxious Weed Board to identify areas and impacted infestations of noxious water weeds, and assist to eradicate key noxious weeds

- Establish a working relationship with Noxious Weed Board for identification or eradication of noxious weeds

- Food security public education

- Explore opportunities for local foods, community gardens and other programs to address food security in Grays Harbor County.

- Energy – conservation and education

    - Work with Grays Harbor County PUD to explore ways to partner.

    - Work with NRCS to implement energy audits.

- Reduce usage of non-renewable energy.

- Air

#### FY2011 (FY2018 (7/1/20– 6/30/21)  Annual Work Plan

Picture of Natural Resource Project

Grays Harbor Conservation District

Natural Resource Priority Program Area:  Water Quality

Natural Resource Goal(s): Reduction in TMDL listings within the WRIA’s #22, 23, and 24

Natural Resource Measurable Result Objective:  No new TMDL listings

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Investigate a path to develop a PIC plan to work on water quality hot spots | July 2020 – June 2021 | Mike Nordin | 40 | See Budget |  |
| Work on implementation practices developed by the ocean acidification blue ribbon panel recommendations. | ongoing | Anthony Waldrop | 400 | See Budget |  |
| Provide technical assistance for and cost share to non-dairy livestock producers to install needed BMP’s | ongoing | VSP Coordinator | 1500 | See Budget |  |
| provide technical assistance to cranberry producers to install BMP to reduce pesticides in surface waters | ongoing | Natalie Osowaski | 350 | See Budget |  |

Natural Resource Priority Program Area:  Stream Restoration

Natural Resource Goal(s): Reduction of riparian habitat degradation and increased salmonid passage within the WRIA’s #22, 23, and 24.

Natural Resource Measurable Result Objective: Improve riparian habitat and remove salmonid barriers.

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Implement 2-10 new CREP projects. | July 2021 – June 2021 | Jim Getchman | 900 | See Budget |  |
| Implement 1-2 miles of flood mitigation projects. | July 2020 – June 2021 | Tom K./A. Waldrop | 1200 | See Budget |  |
| Complete 5 culvert barrier correction projects. | July 2020– June 2021 | David Marcell & Tom Kollasch | 800 | See Budget |  |
| Complete 2 miles of instream habitat projects. | July 2020 – June 2021 | David Marcell, Tom K. & A. Waldrop | 800 | See Budget |  |

Natural Resource Priority Program Area:  Agricultural, Forestry and aquaculture land

Natural Resource Goal(s): Increased productivity of working lands with improved ecological practices

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| completing 12 forest stewardship plans | July 2020 – June 2021 | Dave Houk & Jim Getchman | 1200 | See Budget |  |
| 12 landowners per year with forestry technical assistance and/or BMPs. | July 2020 – June 2021 | Dave Houk & Jim Getchman | 800 | See Budget |  |
| Improve water quality on forest land by addressing potential erosion and sediment delivery issues by inventorying and planning on forest roads. | ongoing | Dave Houk & Jim Getchman | 240 | See Budget |  |
| Immediately be engaged in the development of a VSP plan | Immediately | Anthony Waldrop | 240 | See Budget |  |
| Complete the writing of 5 farm plans. | By June 2021 | VSPCoordinator,Jim Getchman | 580 | See Budget |  |
| Complete Phase 2 of the sediment study for Grays Harbor. | By June 2021 | Mike Nordin | 40 | See Budget |  |

Natural Resource Priority Program Area:  Soil Quality

Natural Resource Goal(s):

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Educate landowners on best practices to maintain soil quality. | ongoing | All Staff |  |  |  |
| Work to increase soil quality in Grays Harbor Conservation District. | ongoing | All Staff |  |  |  |

Natural Resource Priority Program Area:  Vegetation management

Natural Resource Goal(s):

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Establish a working relationship with Noxious Weed Board for identification or eradication of noxious weeds | ongoing | Mike Nordin |  | See Budget |  |

Natural Resource Priority Program Area:  Food security public education.

Natural Resource Goal(s):

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Explore opportunities for local foods, community gardens and other programs to address food security in Grays Harbor County. | ongoing | VSP Coordinator |  |  |  |

Natural Resource Priority Program Area:  Energy – conservation and education

Natural Resource Goal(s):

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Work with Grays Harbor County PUD to explore ways to partner. | ongoing | VSP Coordinator |  |  |  |
| Work with NRCS to implement energy audits. | ongoing | VSP Coordinator |  |  |  |

Natural Resource Priority Program Area:  Air

Natural Resource Goal(s):

Natural Resource Measurable Result Objective:

Programmatic Measurable Result Objective:

Funding Source(s): Conservation Commission

| Activities for FY2020 | ### Target Dates | Person Responsible | Time(Days) Required | Estimated Funding | Notes |
| --- | --- | --- | --- | --- | --- |
| Promote and educate about air quality | ongoing | All Staff |  |  |  |

FY2020 Annual Budget

#### Grays Harbor Conservation District (shared staff with PCD)